A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

1- Very Easy task

2- Normal task

3- Moderate task

5- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Environment Setup (Epic 1)

Creating Records Table(USN1) 3

Creating Branch Field(USN2) 1

Creating Groups and Users(USN3) 2

Loading Sample Records(USN4) 2

ACL Development (Epic 2)

Creating Read ACL(USN5) 2

Writing EEE Branch Script(USN6) 5

Admin Bypass Condition(USN7) 2

Total Story Point in Sprint 1= 3+1+2+2+2+5+2=17

Sprint 2

Testing (Epic 3)

Testing with EEE User(USN8) 3

Testing with Non-EEE User(USN9) 3

Testing Admin Access(USN10) 2

Fixing Defects(USN11) 3

Delivery (Epic 4)

Creating Update Set(USN12) 2

Documentation(USN13) 3

Demo and Feedback(USN14) 2

Total story Point in Sprint 2= 3+3+2+3+2+3+2=18

Total Story Points

Sprint 1 – 17

Sprint 2 – 18

Velocity= Total Story Points Completed/ Number of Sprints

Total story Points= 17+18=35

No of Sprints= 2

Velocity =35/2 = 17.5 (Story Points per Sprint)

Your team's velocity is 17.5 Story Points per Sprint.