Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 28 September 2026 |
| --- | --- |
| Team ID | 6ab221fbe880316a482c6241 |
| Project Name | Script-Controlled ACL – Restrict Record Access Based on Field Value |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Setup & Data | USN-1 | As an admin, I can create the records table with a Branch field so that branch-wise records can be stored. | 5 | High |
| Sprint-1 |  | USN-2 | As an admin, I can create the EEE group and other branch groups so that users are separated by branch. | 3 | High |
| Sprint-1 |  | USN-3 | As an admin, I can create test users and add them to their branch groups. | 3 | High |
| Sprint-1 |  | USN-4 | As an admin, I can load sample records for the EEE branch and other branches for testing. | 4 | Medium |
| Sprint-1 |  | USN-5 | As an admin, I can create the list and form layouts to view the records. | 5 | Medium |
| Sprint-2 | ACL Development | USN-6 | As an admin, I can create a read ACL on the records table. | 5 | High |
| Sprint-2 |  | USN-7 | As an admin, I can write the ACL script to check whether the logged-in user belongs to the EEE branch. | 8 | High |
| Sprint-2 |  | USN-8 | As an admin, I can allow the admin role to bypass the branch check. | 3 | Medium |
| Sprint-2 |  | USN-9 | As an EEE branch user, I can view the EEE records. | 4 | High |
| Sprint-3 | Testing | USN-10 | As a tester, I can impersonate an EEE user and verify that the records are visible. | 5 | High |
| Sprint-3 |  | USN-11 | As a tester, I can impersonate a non-EEE user and verify that the records are hidden. | 5 | High |
| Sprint-3 |  | USN-12 | As a tester, I can verify that an admin can view all records. | 3 | Medium |
| Sprint-3 |  | USN-13 | As a developer, I can fix defects and refine the ACL script. | 4 | Medium |
| Sprint-3 |  | USN-14 | As a tester, I can check the list, form and API access with the ACL applied. | 3 | Medium |
| Sprint-4 | Delivery | USN-15 | As an admin, I can capture all changes in an Update Set and move it to the target instance. | 5 | High |
| Sprint-4 |  | USN-16 | As a team member, I can prepare the project documentation and screenshots. | 5 | Medium |
| Sprint-4 |  | USN-17 | As a team, we can demo the solution and collect user review. | 5 | High |
| Sprint-4 |  | USN-18 | As a team, we can apply the final feedback and close the project. | 5 | Low |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 28 Sep 2026 | 03 Oct 2026 |  |  |
| Sprint-2 | 20 | 6 Days | 05 Oct 2026 | 10 Oct 2026 |  |  |
| Sprint-3 | 20 | 6 Days | 12 Oct 2026 | 17 Oct 2026 |  |  |
| Sprint-4 | 20 | 6 Days | 19 Oct 2026 | 24 Oct 2026 |  |  |

Velocity:

We have a 6-day sprint duration, and the velocity of the team is 20 story points per sprint. Let's calculate the team's average velocity (AV) per iteration unit (story points per day).

AV = velocity / sprint duration = 20 / 6 = 3.33 story points per day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts